Team Report

## Team Member Involved:

* Priyanka Jalindar Lalge (PL) <[plalge1@binghamton.edu](mailto:plalge1@binghamton.edu)>
* Shruti Shukla (SS) <[sshukla2@binghamton.edu](mailto:sshukla2@binghamton.edu)>
* Amit Kumar Srivastava (AS) <[asrivas3@binghamton.edu](mailto:asrivas3@binghamton.edu)>

## **Your meetings – describe when each meeting occurred and what was discussed for the project at the meeting.**

Minute of Meets:

| **Participants** | **Date** | **Minute of Meet** |
| --- | --- | --- |
| PL, SS, AS | Nov 24, 2021 | Plan the roadmap  Decided to code individually at first  Review the code once everyone completes a portion of coding |
| PL, SS, AS | Nov 25, 2021 | Doubts brought up on some problems  Seek doubt clarification from Professor  Email sent for clarifications |
| PL, SS, AS | Nov 26, 2021 | Individual codes were reviewed with each other |
| PL, SS, AS | Nov 27, 2021 | Discuss on problem 7, 8 and exception handling  JDBC coding  Further doubt clarifications sought from Professor |
| PL, SS, AS | Nov 28, 2021 | Integration of package in one file  Compilation error brainstorming  Compilation error fixed  Validation script initiated |
| PL, SS, AS | Dec 01, 2021 | Initial validation script executed and validated ok  Documentation points discussed  Initial draft prepared |
| PL, SS, AS | Dec 02, 2021 | Documentation completed  Team Report completed  Complete project review performed  Finalized project |
| PL, SS, AS | Dec 05, 2021 | Demo practice session scheduled among group |
| PL, SS, AS, Professor | Dec 06, 2021 | Demo for Professor |

## **Your plans – describe your team’s plan (schedule) for completing your project. Also report how the plan was followed during the course of completing the project.**

Our initial plan was to complete the project within 10-14 days considering the workload of other subjects and upcoming exams in between. We decided that each member of the group shall try individual coding of all questions in order to get familiar with all the concepts related to PL/SQL.

Roadmap consists of :

* Individual completion of coding for all questions
* Discuss & brainstorm the questions to concrete the concepts
* Decide and pick the best code amongst all
* Club code at central shared repository and finalize code
* Finalize documentation
* Demonstrate the project

## **Your responsibilities – describe how the tasks are divided among the team members. Specifically, describe which member is primarily responsible for which part of the project and how the other members contribute to the task primarily assigned to a particular member.**

All three of us have worked on questions 1 - 6 which covered sequences, procedures and functions, and later discussed these questions and picked the best code. We have also worked on creating documentation.

Apart from this:

* Amit - Worked on JDBC part
* Priyanka & Shruti - Worked on triggers, exception handling and package

## **Your self-assessment of the team work – which of the following phrases best describe how well your team has worked together: (1) worked really well together; (2) generally worked well with some minor issues; (3) struggled as a team but made it work eventually; (4) struggled throughout mostly. Your self-assessment will NOT affect the grade of your project.**

(1) worked really well together